## Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated		Target completion date			Criterion
1	Integrate the Binance API		Fetch information from the Hong Kong based exchange				3 days		Mar. 3
2	Integrate the Bithumb API		Fetch information from the South Korea based exchange				3 days		Mar. 6
3	Write the spread calculation function		Calculate the spreads every 5 seconds				2 days		Mar. 8
4	Write the Hong Kong trading functions		Trade between currencies on the Hong Kong side				2 days		Mar. 10
5	Write the Hong Kong withdrawal functions		Withdraw both currencies from Hong Kong to Korea				2 days		Mar. 12
6	Write the Korean trading functions		Trade between currencies on the Korean side				2 days		Mar. 14
7	Write the Korean withdrawal functions		Withdraw both currencies from Korea to Hong Kong				2 days		Mar. 16
8	Loop the trading functions		Run the trades in order				1 day		Mar. 17
9	Integrate the trade loops into the spread calculator		Loop the correct direction when the spread is good				1 day		Mar. 18
10	Get verified on both exchanges		Increase my allowed trade volume per month				4 days		Mar. 22